Scope of Work to Support Used Vehicle Market Modeling Led by ORNL/UTK (FY24/25)

Summary of Information

| Project General Information |  |
| --- | --- |
| Planned Project Start Date: | Planned Project End Date: |
| Project Ownership and Performers |  |
| Project Lead: | NREL Principal Investigator: Arthur Yip |
| Other Participating Labs/Leads: ORNL + UTK |  |

Project Summary

The ability to model used vehicle markets is becoming more and more important, especially to assess equity implications of decarbonization pathways (e.g., estimate costs and benefits for different segments of the population). Funded by VTAP, ORNL is developing key modeling and analysis capabilities in this space, in collaboration with David Greene and Benjamin Leard at the University of Tennessee – Knoxville (UTK). NREL has data and resources to offer that the ORNL team has requested, particularly the vehicle registration data from Experian, and we are interested in supporting ORNL and in ensuring that we can implement the methodology in TEMPO.

Because the Experian LDV registration data is under license to NREL, the requested data must be processed and analyzed into a data product and approved for sharing. The work outlined here includes the planning, negotiation, and execution of that analysis. The core data product to be exchanged between NREL and ORNL/UTK will be LDV survival rates, by state, vehicle type, and powertrain type, for 2 pairs of years, 2021-2022, and 2018-2019.

Additional analysis will include statistics related to survival by state (and county, where data resolution allows), vehicle type, and powertrain type, including age distributions and % stock as new sales (insights on turnover/longevity), and characterization of expected data features and anomalies of interest (e.g. deviations from average or national), such as the age, transfer, and survival of leased vehicles of age 2-4 years, and electric vehicles. Comparisons will be made to EIA's methodology on their version of regional survival statistics and how they are implementing them in the next NEMS/AEO. The NREL team will also implement the regional LDV survival curves developed in this project in TEMPO to represent the used vehicle market and explore implications.

Deliverables

| Deliverable Name/Description | Product Type (e.g., Technical Report, Journal, Article, Model, Memo, Data Set) | Due Date | Milestone Type (Quarterly, Annual) |
| --- | --- | --- | --- |
| Data provided to ORNL/UTK for their modeling and analysis (within the limit of the NREL license) |  |  |  |
| Contributions to research products (e.g., paper/report) that ORNL/UTK is producing using NREL data and expertise |  |  |  |
| Slide deck summarizing implications of using regional LDV survival curves in TEMPO to represent the used vehicle market |  |  |  |

Budget Request

$75,000

Concurrent Work

Integration of above analysis and ORNL/UTK findings into TEMPO, building on TEMPO’s LDV household and fleet vehicle modeling, in conjunction with TEMPO core activities.